## Slide 1
BICEP → SEMANTICS → SECURE AZURE
Cloud Workload
Protection Readiness
Analyzer
Production implementation review
SEMANTIC ANALYSIS
PRIVATE AZURE
DEV + PROD DELIVERY
Project accomplishments • Bicep design • Go-live plan • Future roadmap
Notes: Open with the core transformation: this is no longer a browser-only or regex-only demonstration. The project now compiles Bicep with the official compiler, analyzes effective ARM semantics, and is prepared for authenticated, private, observable Azure hosting across dev and prod.

## Slide 2
CLOUD WORKLOAD PROTECTION READINESS ANALYZER
PRODUCTION IMPLEMENTATION
2
EXECUTIVE SNAPSHOT
A complete production engineering path
The implementation spans product experience, semantic analysis, Azure architecture, security, operations, and delivery.
APPLICATION + ANALYZER
React portal and Express API
Official Bicep compiler
Local module support
Compiler diagnostics and evidence
Ten semantic rules
AZURE + OPERATIONS
Entra authentication
VNet and private endpoints
Managed identity and scoped RBAC
Application Insights and alerts
Dev/prod OIDC delivery
Notes: Frame the accomplishment as an engineering system, not a single application feature. Six workstreams were completed in the repository: product/API, compiler-backed analysis, Azure security, reliability and telemetry, delivery automation, and software supply-chain controls.

## Slide 3
CLOUD WORKLOAD PROTECTION READINESS ANALYZER
PRODUCTION IMPLEMENTATION
3
PROJECT JOURNEY
From pattern matching to trusted deployment semantics
The key design decision was to analyze what Azure will deploy—not what a regular expression happens to see.
1. Original challenge
Bicep is expressive: modules, parameters, variables, loops, conditions, and symbolic references hide effective values from text-only checks.
2. Engineering decision
Use the official Bicep compiler as the semantic boundary. Compile local projects with no external restore, then inspect the generated ARM template.
3. Production result
Module-aware findings, compiler diagnostics, evidence paths, bounded execution, and deterministic rules aligned to deployable Azure properties.
Notes: Explain why the compiler is central. Microsoft does not publish a supported native TypeScript parser with full Bicep semantics. Calling the official compiler gives module resolution and language diagnostics, while ARM JSON gives a stable semantic model for rule evaluation.

## Slide 4
CLOUD WORKLOAD PROTECTION READINESS ANALYZER
PRODUCTION IMPLEMENTATION
4
PRODUCT EXPERIENCE
One workflow from Bicep input to actionable evidence
01
Submit
Single file or local multi-file project
02
Validate
Paths, extensions, count, and total size
03
Compile
Official Bicep CLI with --no-restore
04
Evaluate
10 semantic workload-protection rules
05
Act
Score, evidence, and remediation guidance
Notes: Walk left to right. The API remains backward compatible for a single source string, while the production request supports an entrypoint plus relative project files. Compilation failures return structured diagnostics instead of generic server errors.

## Slide 5
CLOUD WORKLOAD PROTECTION READINESS ANALYZER
PRODUCTION IMPLEMENTATION
5
PRODUCTION ARCHITECTURE
Authenticated public experience, private Azure dependencies
User
Microsoft Entra identity
Container App
React + Express
Bicep compiler
Semantic analyzer
ACR Premium
Private image pull
AcrPull RBAC
Key Vault
Private endpoint
Secrets User RBAC
App Insights
Requests, traces,
dependencies, exceptions
VNet + private DNS
Container Apps subnet
Private endpoint subnet
ACR + Key Vault zones
EXTERNAL + AUTHENTICATED
MANAGED IDENTITY
PRIVATE SERVICES
OBSERVABLE
Notes: The application endpoint remains reachable for users, but Container Apps built-in auth redirects anonymous users to Entra ID. The environment is VNet integrated so the runtime reaches ACR and Key Vault through private endpoints and private DNS. Managed identity removes secrets from service access.

## Slide 6
CLOUD WORKLOAD PROTECTION READINESS ANALYZER
PRODUCTION IMPLEMENTATION
6
SEMANTIC ANALYZER INTERNALS
A bounded compiler pipeline designed for untrusted input
Request guardrails
32 files • 200K/file • 1M/project • safe relative paths
Network isolation
Reject br:/ts: modules • compile with --no-restore
Execution bounds
15-second timeout • 5 MB compiler output cap
Temporary workspace
Per-request directory • always deleted in finally
Semantic model
Recursive ARM resource discovery • module deployments included
Actionable output
Compiler diagnostics • evidence paths • weighted score
Notes: This slide is useful for security questions. Emphasize that the service treats submitted Bicep as untrusted. It restricts file paths and volume, blocks external modules, limits compiler time and output, and guarantees cleanup. Source is not persisted or logged.

## Slide 7
CLOUD WORKLOAD PROTECTION READINESS ANALYZER
PRODUCTION IMPLEMENTATION
7
RULE FRAMEWORK
Ten controls across six production categories
Identity
15 pts
Managed identity
Secrets
25 pts
Key Vault RBAC
No literal secrets
Registry
20 pts
Admin disabled
Private access
Network
25 pts
Ingress review
Private KV
HTTPS only
Monitoring
10 pts
Centralized logs
Reliability
5 pts
Live + ready probes
Every finding includes the effective resource evidence used by the rule.
Notes: The rule catalog expanded from six text checks to ten semantic controls. The API returns the same metadata-driven catalog used for evaluation, and every finding includes evidence such as the effective ARM resource or property path.

## Slide 8
CLOUD WORKLOAD PROTECTION READINESS ANALYZER
PRODUCTION IMPLEMENTATION
8
BICEP ARCHITECTURE
One subscription entry point, focused resource modules
main.bicep
subscription scope
Network
Private DNS
Identity + RBAC
Registry + KV
Environment + App
Auth + Monitoring
Environment-aware names • dev/prod scale • private endpoints • secure outputs • alert wiring
Notes: main.bicep is subscription scoped because it creates the environment resource group. Modules are resource-group scoped and each owns one concern. Outputs carry IDs, endpoints, and secure connection values between modules. Names are derived from subscription, environment, and location.

## Slide 9
CLOUD WORKLOAD PROTECTION READINESS ANALYZER
PRODUCTION IMPLEMENTATION
9
DELIVERY AND SUPPLY CHAIN
Every change moves through reproducible quality and security gates
1
Code
npm ci
lint + typecheck
2
Test
unit + API
infra + browser
3
IaC
Bicep compile
lint + format
4
Image
Docker build
Trivy + SBOM
5
Preview
Azure what-if
GitHub OIDC
6
Promote
immutable SHA
dev → prod
OIDC DEPLOYMENT LOGIN
PROD APPROVAL REQUIRED
Notes: CI validates code, tests, infrastructure, the production image, vulnerabilities, and the SBOM. Deployment uses a GitHub federated identity instead of a client secret, runs an Azure preview, requires production environment approval, and promotes the same commit-SHA image.

## Slide 10
CLOUD WORKLOAD PROTECTION READINESS ANALYZER
PRODUCTION IMPLEMENTATION
10
TECHNICAL ACCOMPLISHMENTS
What is implemented in the repository today
10
semantic security rules
6
control categories
17
automated tests
2
target environments
Analyzer
Official compiler integration
Multi-file local modules
Structured diagnostics
Evidence-backed findings
Azure
VNet-integrated Container Apps
Private ACR and Key Vault
Entra authentication
Application Insights + alerts
Engineering
Pinned compiler checksum
Threat model + runbook
CI supply-chain gates
Immutable deployment flow
Notes: Be precise about current evidence: the repository has ten rules and seventeen automated unit, API, and infrastructure tests. The production Bicep compiles successfully, the browser suite passes, the production container runs the pinned compiler, and the Azure preview has passed. Deployment still requires tenant registration values and explicit approval.

## Slide 11
CLOUD WORKLOAD PROTECTION READINESS ANALYZER
PRODUCTION IMPLEMENTATION
11
GO-LIVE CHECKLIST
What remains before the new production architecture is operational
1
Create Entra registrations
Create one app and credential per environment; add callback URLs after provisioning returns each host.
2
Azure validation passed
Subscription preview, packaging, policy review, build, container, and RBAC checks completed.
3
Deploy and verify dev
Provision private architecture, deploy immutable image, validate authenticated workflows and telemetry.
4
Promote to prod
Approve production environment, deploy the same image SHA, test rollback and alert routing.
The remaining work is tenant- and environment-specific execution—not missing core implementation.
Notes: Do not say the new production topology is already deployed. The implementation and mandatory Azure validation are complete. Remaining work is operational: create tenant app registrations, deploy dev, verify authentication/private networking/telemetry, then promote the same image to prod and exercise rollback.

## Slide 12
CLOUD WORKLOAD PROTECTION READINESS ANALYZER
PRODUCTION IMPLEMENTATION
12
FUTURE ENHANCEMENTS
Extend depth, coverage, governance, and user value
NEAR TERM
Authenticated multi-file editor
Rule evidence deep links
Policy mapping
Performance baselines
NEXT
Azure Verified Module awareness
SARIF export
Rule packs by workload
Custom organization policies
LONGER TERM
Deployed-state comparison
Defender for Cloud correlation
AI-assisted remediation PRs
Enterprise reporting
Notes: Future work should build on the semantic foundation. Near-term improvements enhance usability and performance. The next stage adds standards-based output and organization-specific rule packs. Longer-term value comes from comparing templates with deployed state, integrating Defender signals, and generating reviewed remediation pull requests.

## Slide 13
CLOUD WORKLOAD PROTECTION READINESS ANALYZER
PRODUCTION IMPLEMENTATION
13
BICEP Q&A
Questions reviewers are likely to ask
SCOPE
Why subscription scope for main.bicep?
NAMES
How are ACR and Key Vault names globally unique?
IDENTITY
Why user-assigned managed identity?
PRIVATE ACCESS
Why ACR Premium and private DNS?
COMPILER
Why official CLI instead of a TS AST package?
MODULES
How are local modules supported safely?
DEPENDENCIES
When is explicit dependsOn required?
ENVIRONMENTS
How does one template serve dev and prod?
VALIDATION
Compile, lint, preview—what does each prove?
ROLLBACK
How is a previous release restored?
Detailed answers are embedded in the speaker notes and companion notes document.
Notes: Answers: main.bicep creates per-environment resource groups. Names use uniqueString with environment and location. User-assigned identity gives a stable pre-created principal. ACR Premium enables private endpoints. The official compiler is the supported semantic implementation because no native supported TS parser exists. Local modules retain relative paths in an isolated workspace; external modules are rejected. Bicep infers most dependencies from references. Dev/prod differences are conditional parameters. Compile proves syntax/types, lint enforces policy, and preview evaluates changes against Azure. Rollback updates the app to a previously verified commit-SHA image.

## Slide 14
PROJECT OUTCOME
Bicep understanding
became an operational
Azure system.
Semantic • Secure • Observable • Reproducible
AZURE
VALIDATED
READY FOR DEV
CREATE ENTRA APPS
AZURE VALIDATED
DEPLOY DEV
PROMOTE PROD
Next gate: tenant configuration and environment deployment verification
Notes: Close with the transformation: the project now connects Bicep language semantics to a secure operational Azure platform. Repository implementation and Azure validation are complete. The next execution gate is tenant app registration, dev deployment and verification, then controlled production promotion.